SG&A Forecast POC

Product Requirements Document

| Status | Working Document |
| --- | --- |
| Division | Corporate Finance |
| Parent Initiative | SG&A Forecast POC |
| Last Updated | January 22, 2026 |

Working team reference for implementation

# Executive Summary

Build a SAC Planning model to automate SG&A forecasting for Corporate Finance and more. The POC will replace manual spreadsheet processes with a parameter-driven, pre-populated forecast that users can review and adjust. Version 1 focuses on salary/burden calculations and 12-month averages for non-people costs, with a streamlined user experience prioritizing transparency and auditability.

# Problem Statement

### Current State

- SG&A forecasting relies on manual spreadsheet processes

- Takes 1-2 weeks to recalculate after assumption changes

- No standardized methodology across cost centers

- Limited audit trail and version control

- Users start from scratch each cycle

### Desired State

- Automated, pre-populated forecast baseline

- Transparent calculations visible to users

- Adjustments tracked with full audit trail

- Same-day recalculation after parameter changes

- Cost center owners can review and provide feedback without editing

# Key Features

## 1. Salary Forecast Calculation

Pre-populate salary forecast using actuals baseline with merit increase applied.

Calculation Logic:

| Component | Method |
| --- | --- |
| Baseline | Average of last 3 months actuals (Oct-Dec 2025) |
| Merit Multiplier | Months 1-3 = 1.0x (no increase); Months 4-12 = 1.04x (4% corporate rate) |
| Output | Monthly salary forecast by cost center |

Data Source: CSV file loaded with pre-calculated salary data from Workday extract.

Requirements:

- ✓ Define baseline calculation method (3-month average)

- ✓ Define merit increase timing and rate (4% after month 3)

- ☐ Confirm CSV file format and load process with Amol / Jayce

- ☐ Validate headcount tracking to prevent double-counting

## 2. Burden Rate Calculation

Auto-populate burden rates from prior year actuals by month and cost center.

Calculation Logic:

| Component | Method |
| --- | --- |
| Burden Rate | Prior year actual burden % by month and cost center |
| Application | Burden = Salary × Burden Rate |
| Output | Monthly burden forecast by cost center |

Requirements:

- ✓ Define burden source (prior year actuals)

- ✓ Confirm month-level granularity (not annual average)

- ☐ Build data action to fetch and apply burden rates

- ☐ Handle missing prior-year data (fallback logic TBD)

## 3. Non-People Cost Forecast (Controllable Costs)

Forecast non-salary costs using trailing 12-month average.

Calculation Logic:

| Component | Method |
| --- | --- |
| Baseline | Trailing 12-month (T12) average of actuals |
| Distribution | Spread evenly across forecast months |
| Fallback | T12 → T6 → Reporting Group Average (if sparse data) |

Requirements:

- ✓ Define averaging method (T12)

- ✓ Define distribution method (even spread)

- ☐ Build BUILD_AVERAGES data action

- ☐ Implement fallback hierarchy

## 4. Single-Story User Interface

All users work from a single SAC story with filtering capabilities.

UI Components:

| Component | Description |
| --- | --- |
| Lead Sheet View | Summary of all cost centers with click-to-drill |
| Cost Center View | Detailed view filtered to selected cost center |
| Toggle Filter | Switch between single cost center or all cost centers |
| Auto-Consolidation | Changes roll up to BU totals automatically |

User Experience:

- No multi-tab workbook management (40+ tabs eliminated)

- Click on lead sheet line to open filtered cost center view

- See driver-loaded baseline separately from user adjustments

## 5. Access Model (Read-Only + Comments)

Tiered access model where cost center owners can view and comment but not edit numbers.

Access Levels:

| Role | Permissions | License Type |
| --- | --- | --- |
| Cost Center Owners | View data, add comments, receive notifications | Standard SAC (read) |
| Accountants | Full edit capability, data input, adjustments | SAC Planning |
| Administrators | Full access + model configuration | SAC Planning |

Security:

- Row-Level Security (RLS) by cost center

- Users see only their assigned cost centers

- Example: Melanie sees only her 10 cost centers

## 6. Calculation Transparency

Users can see how numbers were calculated, not just the final result.

| Feature | Description |
| --- | --- |
| Baseline Visibility | Show driver-loaded baseline separately from adjustments |
| Calculated vs. Input | Visual distinction between auto-calculated and user-entered rows |
| Override Tracking | Flag and track manual overrides |
| Audit Trail | Full history of changes with timestamps |

## 7. Publish Workflow

Users publish data when ready, triggering write-back to the model.

Workflow Steps:

- 1. User reviews pre-populated forecast

- 2. User makes adjustments (if needed)

- 3. User adds comments explaining changes

- 4. User clicks 'Publish' when ready

- 5. Data writes back to planning model

- 6. Changes visible in consolidated view

# Technical Requirements

## SAC Planning Model

| Requirement | Details |
| --- | --- |
| Model Type | SAC Planning (New Model) |
| Salary Planning | Separate model for merit/burden parameters |
| Main Model | Consolidated SG&A planning data |
| Connection | Live connection to Datasphere |

## Dimensions

| Dimension | Purpose |
| --- | --- |
| Time | Forecast periods (monthly) |
| Cost Center | Organizational unit |
| GL Account | Chart of accounts |
| Reporting_Group_L2 | Aggregation hierarchy |
| Bucket_L1 | Cost categorization |
| Version | Actuals, Forecast, Prior Year |
| Override_Flag | Manual vs. calculated indicator |

## Data Actions

| Action | Purpose | Status |
| --- | --- | --- |
| BUILD_AVERAGES | Calculate T12 averages for non-people costs with fallback | To build |
| SALARY_FORWARD | Apply merit multiplier to salary baseline | To build |
| BURDEN_CALC | Fetch prior-year burden and apply to salaries | To build |
| COPY_SALARY | Copy salary data to main model | To build |

## Data Load

| Data Type | Method | Format |
| --- | --- | --- |
| Salary/Headcount | CSV upload | TBD with Amol / Jayce |
| Actuals | Datasphere connection | Live |
| Burden Rates | Datasphere (prior year) | Live |

# Dependencies

| Dependency | Owner | Status |
| --- | --- | --- |
| SAC Planning licenses (100+) | IT SAP Team | Need to confirm (BDC contract) |
| Datasphere connection | Amol / Jayce | Confirmed |
| GL hierarchy validation | Finance SMEs | In progress |
| Salary CSV format definition | Amol / Jayce | Not started |
| On-site SAP technical support | BDC | Confirmed (3 days/week) |

# Testing Approach

## Test Data

| Data | Source | Notes |
| --- | --- | --- |
| Salary baseline | Last 3 months Workday actuals OR latest Workday file | Confirm with Amol / Jayce |
| Burden rates | Prior year Datasphere actuals | By month/cost center |
| Non-people costs | 12 months Datasphere actuals | T12 calculation |

## Test Users

| Phase | Users | Focus |
| --- | --- | --- |
| Initial | Finance SMEs | Functional validation, calculation accuracy |
| Expanded | Cost center owners (sample) | UI/UX, commenting workflow |
| UAT | Broader finance team | End-to-end workflow |

## Acceptance Criteria

| Criterion | Target |
| --- | --- |
| GL mapping coverage | ≥90% |
| Manual overrides required | <10% |
| Recalculation time | <1 business day |
| Variance vs. spreadsheet | <10% |
| User feedback | Positive from 2+ SMEs |

# Out of Scope (POC)

| Item | Rationale |
| --- | --- |
| Direct Workday integration | CSV approach simpler for POC; evaluate for Phase 2 |
| In-model salary calculation | Pre-calculated data reduces complexity |
| Custom comment sidebar | Requires scripting; standard comments sufficient for POC |
| Scenario planning | Phase 2 feature |
| Multi-year forecasting | Phase 2 feature |

# Next Steps

| Step | Owner | Target Date | Status |
| --- | --- | --- | --- |
| Confirm CSV format for salary/headcount | Amol / Jayce | Feb 14, 2026 | Not started |
| Review/update GL hierarchy | Finance SMEs | Feb 21, 2026 | In progress |
| Build Salary Model structure | Amol / Jayce | Feb 28, 2026 | Not started |
| Configure RLS by cost center | Amol / Jayce | Mar 6, 2026 | Not started |
| Initial data load test | Amol / Jayce + Finance | Mar 13, 2026 | Not started |

# Open Questions

| # | Question | Owner | Status |
| --- | --- | --- | --- |
| 1 | Exact CSV format for salary/headcount load? | Amol / Jayce | Open |
| 2 | Fallback logic for missing prior-year burden data? | Amol / Jayce | Open |
| 3 | How to handle mid-year new hires in salary baseline? | Finance SMEs | Open |
| 4 | Cost center hierarchy changes during forecast period? | Finance SMEs | Open |
| 5 | Parameter storage: SAC dimension vs. GLOBAL_PARAM row? | Amol / Jayce | Open |

# Glossary

| Term | Definition |
| --- | --- |
| T12 | Trailing 12-month average |
| Merit | Annual salary increase (4% corporate rate for 2026) |
| Burden | Employee-related costs beyond salary (benefits, taxes, etc.) |
| RLS | Row-Level Security; controls which data users can see |
| SAC | SAP Analytics Cloud |
| Datasphere | SAP data integration and modeling platform |

# Related Documents

- SG&A Forecast POC Charter — Governance, timeline, approvals

- 2026 AI Roadmap — Strategic context

- Finance AI Operating Principles — Guiding principles

This PRD is a working document for the POC implementation team. For formal project governance, see the Project Charter.